Gantt Chart

| ID | Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Project initiation and planning |  |  |  |  |  |  |  |  |  |  |
| 2 | Requirements analysis |  |  |  |  |  |  |  |  |  |  |
| 3 | Asset identification |  |  |  |  |  |  |  |  |  |  |
| 4 | Threat identification and modelling |  |  |  |  |  |  |  |  |  |  |
| 5 | Risk assessment and risk register |  |  |  |  |  |  |  |  |  |  |
| 6 | Mitigation strategy design |  |  |  |  |  |  |  |  |  |  |
| 7 | Implementation of controls |  |  |  |  |  |  |  |  |  |  |
| 8 | Testing and validation |  |  |  |  |  |  |  |  |  |  |
| 9 | Final report documentation |  |  |  |  |  |  |  |  |  |  |
| 10 | Final review and submission |  |  |  |  |  |  |  |  |  |  |

Interdependencies Between Activities

- The initiation and planning of the project serve as the basis for the entire project and should come first in order for any other step to take place.

- The requirements analysis relies upon the project initiation stage and serves as the basis for determining system requirements.

- The asset identification and threat identification and modelling processes are very similar and proceed almost simultaneously after the requirements analysis. They ensure that system assets are determined at the same time when analysing possible threats.

- The risk assessment and risk register rely on the outcome of the asset identification and threat modelling processes, since risks result from interactions of assets and threats.

- The mitigation strategy relies on the risk assessment and focuses on mitigating identified risks.

- The implementation of controls relies upon the developed mitigation strategy and aims at implementing security controls.

- Testing and validation occur after controls implementation.

- Finally, the final report documentation starts during the analysis phase and goes on until the final stage of the project.

- Final review and submission is based upon the final report.

Conclusion:

The Gantt chart is an accurate representation of the time and interdependency of the actions that will take place in the cybersecurity project. The phases in the project happen one after another; however, there are some overlaps in the activities involved.