Risk Identification and Analysis

One of the main problems in the field of e-commerce is the presence of cybersecurity threats that may arise due to processing and storing of confidential customer and financial data within the system. This risk assessment will help the company to know the possible threat and its impact on the operations. The following risks regarding cybersecurity have been identified in relation to the e-commerce website:

Risk Register

| Risk ID | Risk description | Cause | Probability | Impact | Priority | Mitigation strategy | Contingency plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Customer data breach | Poor security protocols | High | High | Critical | Employ encryption and MFA | Alert users; retrieve backup data | Security team | Open |
| R2 | Phishing attack | Lack of knowledge among employees | Medium | High | High | Train employee on security | Immediately reset affected accounts | IT team | Open |
| R3 | Malware attack | Unsecured downloading or email attachment | Medium | High | High | Install antivirus/ endpoint protection | Isolation malware; infected systems; retrieve backup | Security team | Open |
| R4 | DDOS attack | High malicious traffic | Medium | Medium | Medium | Employ firewall and traffic filter | Utilize backup servers | Network team | Open |
| R5 | Weak passwords | Poor use of passwords | High | Medium | High | Adopt password policy | Reset passwords | System administrator | Open |
| R6 | Vulnerabilities of software | Older versions of software | Medium | High | High | Patch management | Restore previous versions of software | IT support team | Open |
| R7 | Insider threat | Employee behaviour issues | Low | Medium | Medium | Implement access controls and monitoring | Restrict access to system by users | Management team | Open |

A risk matrix can be employed in order to prioritize risks by occurrence and impact levels. The risks that occur quite often should be mitigated and monitored.

Risk Mitigation Measures

To reduce the impact of the identified risks that may lead to some negative impacts within the organization as well as on the company's website, it is important to consider some mitigation measures related to risk management. Some strategies related to risk management will not only increase security but will also contribute to business continuity.

Among some recommended strategies for risk mitigation will include:

- Implementation of MFA.

- Data encryption as a way to ensure the protection of privacy.

- Use of firewalls and intrusions.

- Frequent software security updates.

- Vulnerability assessments.

- Computer backups when there is a case of cybercrime.

- Cybersecurity awareness programs.

- Network traffic monitoring.

The use of risk mitigation strategies can help in minimizing the occurrence of cyber risks.

Process for Issue Management

A process for issue management is important in handling and resolving cybersecurity problems systematically. Through the process, issues will be handled in the most efficient way possible without affecting business activities.

For the current project, the issue management process is as follows:

- Issue Identification

Security issues are usually discovered using various tools, reports from users, or audits.

- Issue Recording

Every discovered issue is recorded on the issue tracking system including the severity, dates, and individuals involved.

- Issue Analysis

The team responsible for cybersecurity analyses the issue and its cause.

- Issue Resolution

Actions are taken to solve the problem discovered.

- Issue Testing and Verification

After solving the issue, the system is tested to verify the solution adopted.

- Issue Closure

After confirmation of success, the issue is closed and recorded.

Software like Jira can be employed for the purpose of issue management during the project period.

Change Request Management Process

This is because through the process, any changes that are done will be well considered, and the security of the system as well as project objectives will not be affected.

The Change Request Management Process comprises the following steps:

- Change Request Proposal

Individuals make a proposal regarding the change.

- Evaluation of the Change

This entails the analysis of its consequences, the costs, security aspects, and the feasibility of implementation.

- Approval of the Request

Project manager will review the request and may either reject or approve it.

- Implementation of the Change

The approved changes will be implemented in an orderly manner.

- Test and Validation

All implemented changes are subjected to test for security.

- Record Keeping of Changes

All implemented changes will be recorded accordingly.

The above processes will assist to maintain stability within the project.

Risk Monitoring and Review

Monitoring is necessary in order for there to be a continuous check on cybersecurity risks throughout the lifecycle of the project. It helps identify new risks, as well as evaluating risk mitigation measures that have been put in place.

The following will be done by the project team:

- Periodic security audits

- Vulnerability assessments

- Performance checks

- Incident investigations

- Updating security policies